# CS-Support Service - Detailed Implementation Plan

Version: 2.2 (Recent Implementations - January 2026)

Date: January 15, 2026

Status: Active Development - Recent Implementations Complete

Estimated Duration: 14 weeks

Service: CS-Support Service (Port 3003)

________________________________________________________________________________

## 📋 VERSION HISTORY

### Version 2.2 - January 15, 2026

Recent Implementations - Onboarding, Dialer, Dashboard, JTBD Integration

Major Enhancements:

✅ Onboarding System (Complete):

Communication templates system (13 templates)

Template rendering and variable substitution

Integration with onboarding milestones

Pre-onboarding checklist design

Communication sender service (email via Resend)

✅ Unified Dialer Service (Complete):

Dialer permissions system

Phone pool management

Unified phone number assignment

Settings page with dialer toggle

Integration with call handlers

✅ Phone Number Integration (Complete):

Sales CRM phone number service integration

CSM phone number management

Pool number support

Individual number support

✅ CSM Dashboard (Complete):

Onboarding dashboard service

Real-time progress tracking

Health score visualization

At-risk customer alerts

Communication activity metrics

✅ JTBD Integration (Complete):

RevOps activity reporting with JTBD context

Time tracking enrichment

Integration with Internal Ops Service

Statistics:

New Migrations: 5 (020-024)

New Services: 6 (onboarding-dashboard, communication-templates, communication-sender, dialer-permissions, phone-pool, unified-dialer)

New API Endpoints: 15+

New Components: 4 (DialerToggle, Settings Page, OnboardingDashboard, Communication Templates)

New Documentation: 10+ files

### Version 2.1 - January 11, 2026

Customer Success & Analytics Features Implementation

Major Enhancements:

✅ Usage Analytics System (Phase 9, Day 3-4):

Feature adoption tracking

Usage pattern analysis

Churn prediction

Analytics dashboard

✅ CSAT/NPS Auto-Survey System (Phase 8, Day 5):

Automated survey sending

Multi-channel support (email, SMS, in-app)

Reminder system

Automation rules

✅ Enhanced Health Scoring (Phase 8, Day 1-2):

Multi-component scoring

ML predictions (churn, expansion, renewal)

Trend analysis

Action recommendations

✅ Onboarding Sequences (Phase 8, Day 3-4):

Sequence management

Milestone tracking

Communication triggers

Webhook integration

✅ Law Firm Onboarding Flow (Phase 8, Day 3-4):

4-phase, 5-step onboarding journey

Progress tracking

Compliance guardrails

✅ Billing Proxy Service (Phase 10, Day 1-2):

Secure proxy for billing operations

Prevents AI agent direct access

Authorization and rate limiting

✅ CRM Sync Security (Phase 10, Day 1-2):

Secure CRM synchronization

Case creation and updates

Sync status tracking

✅ Security Hardening (Phase 10, Day 1-2):

Input validation and sanitization

Rate limiting middleware

Audit logging

Tenant isolation

Statistics:

New Migrations: 13

New Services: 7

New API Endpoints: 20+

New Documentation: 6 files

### Version 2.0 - January 8, 2026

Comprehensive AI Agent Framework & Complete Implementation

Major Enhancements:

✅ Added complete AI Agent Framework implementation (Phase 7 extended):

Multi-Agent Orchestration (Day 6-7)

Error Handling & Resilience (Day 8-9)

Agent State Management (Day 10-11)

Rate Limiting & Cost Control (Day 12-13)

Agent Monitoring & Observability (Day 14-15)

Agent Configuration Management (Day 16-17)

✅ Enhanced database schema implementation (Phase 2):

37+ comprehensive tables

Complete indexes, RLS policies, functions, triggers

Service-specific fields

✅ Enhanced integration requirements (Phase 10):

Complete service-to-service integrations

15+ integration API endpoints

Integration management system

✅ Added Documentation Phase (Phase 12):

API documentation

Technical documentation

User documentation

✅ Added JTBD Framework Implementation (Phase 7, Day 1-2):

Service-specific JTBD definitions

Customer journey mapping

Service adoption funnel

Statistics:

Total Phases: 12 (was 11)

Total Weeks: 14 (was 13)

Total Subsections: 50+

Total Checkboxes: 476

Total Tasks: 200+

Total Deliverables: 200+

Total API Endpoints: 100+

### Version 1.0 - January 7, 2026

Initial Implementation Plan

Basic implementation phases

Core modules and features

Estimated 12-16 weeks

________________________________________________________________________________

________________________________________________________________________________

## 📋 Table of Contents

[Pre-Implementation Checklist](#pre-implementation-checklist)

[Phase 1: Repository & Project Setup (Week 1)](#phase-1-repository--project-setup-week-1)

[Phase 2: Database Setup & Schema (Week 2)](#phase-2-database-setup--schema-week-2)

[Phase 3: Authentication & Core Infrastructure (Week 3)](#phase-3-authentication--core-infrastructure-week-3)

[Phase 4: Shared Inbox Module Migration (Weeks 4-5)](#phase-4-shared-inbox-module-migration-weeks-4-5)

[Phase 5: Support Tickets Module (Week 6)](#phase-5-support-tickets-module-week-6)

[Phase 6: Knowledge Base Module (Week 7)](#phase-6-knowledge-base-module-week-7)

[Phase 7: AI Digital Agents Module (Weeks 8-9)](#phase-7-ai-digital-agents-module-weeks-8-9)

[Phase 8: Customer Success Module (Week 10)](#phase-8-customer-success-module-week-10)

[Phase 9: Analytics & Reporting (Week 11)](#phase-9-analytics--reporting-week-11)

[Phase 10: Integration & Testing (Week 12)](#phase-10-integration--testing-week-12)

[Phase 11: Deployment & Launch (Week 13)](#phase-11-deployment--launch-week-13)

[Post-Launch Checklist](#post-launch-checklist)

________________________________________________________________________________

## Pre-Implementation Checklist

### Prerequisites

[ ] **Git Repository Access**

[ ] Access to create new repository TrueVow-CS-Support

[ ] Repository permissions configured

[ ] Branch protection rules (if applicable)

[ ] **Development Environment**

[ ] Node.js 18+ installed

[ ] npm or yarn installed

[ ] Git installed and configured

[ ] Code editor (VS Code recommended)

[ ] Terminal/Command line access

[ ] **Database Access**

[ ] Supabase account created

[ ] Supabase project created

[ ] Database connection credentials

[ ] Database migration tool access

[ ] **Authentication Setup**

[ ] Clerk account created

[ ] Clerk application created (or access to shared application)

[ ] Clerk API keys obtained

[ ] Redirect URLs configured in Clerk

[ ] **External Service Accounts**

[ ] SendGrid account (Email)

[ ] Twilio account (SMS, Calls)

[ ] Anthropic API key (Claude)

[ ] Kimi API key

[ ] Deepgram API key (Voice STT)

[ ] Cartesia API key (Voice TTS)

[ ] **Service-to-Service API Keys**

[ ] Sales-CRM Service API key

[ ] Platform Service API key

[ ] Internal Ops Service API key

[ ] Tenant Service API key

[ ] CS-Support Service API key (for other services to call us)

[ ] **Documentation Access**

[ ] CS-Support Service PRD reviewed

[ ] Shared Inbox module code access (from SaaS Admin)

[ ] Integration documentation reviewed

________________________________________________________________________________

## Phase 1: Repository & Project Setup (Week 1)

### Day 1: Repository Creation

Tasks:

**Create Repository**

```bash

# Create new repository

mkdir TrueVow-CS-Support

cd TrueVow-CS-Support

git init

```

**Initialize Next.js Project**

```bash

npx create-next-app@latest . --typescript --tailwind --app --no-src-dir --import-alias "@/*"

```

**Install Core Dependencies**

```bash

npm install @clerk/nextjs

npm install @supabase/supabase-js @supabase/ssr

npm install zod react-hook-form @hookform/resolvers

npm install date-fns

npm install lucide-react

npm install zustand

npm install @tanstack/react-query

```

**Install Development Dependencies**

```bash

npm install -D @types/node @types/react @types/react-dom

npm install -D eslint eslint-config-next

npm install -D prettier prettier-plugin-tailwindcss

npm install -D @typescript-eslint/eslint-plugin @typescript-eslint/parser

```

**Create Initial Project Structure**

```bash

mkdir -p app/api/v1

mkdir -p components/{inbox,tickets,kb,analytics,shared}

mkdir -p lib/{api,db,integrations,utils}

mkdir -p types

mkdir -p docs

```

Deliverables:

[ ] Repository created and initialized

[ ] Next.js project initialized

[ ] Core dependencies installed

[ ] Project structure created

[ ] Initial commit made

________________________________________________________________________________

### Day 2: Project Configuration

Tasks:

**Configure TypeScript** (tsconfig.json)

```json

{

"compilerOptions": {

"target": "ES2020",

"lib": ["dom", "dom.iterable", "esnext"],

"allowJs": true,

"skipLibCheck": true,

"strict": true,

"noEmit": true,

"esModuleInterop": true,

"module": "esnext",

"moduleResolution": "bundler",

"resolveJsonModule": true,

"isolatedModules": true,

"jsx": "preserve",

"incremental": true,

"plugins": [

{

"name": "next"

}

],

"paths": {

"@/*": ["./*"]

}

},

"include": ["next-env.d.ts", "**/*.ts", "**/*.tsx", ".next/types/**/*.ts"],

"exclude": ["node_modules"]

}

```

**Configure ESLint** (.eslintrc.json)

```json

{

"extends": "next/core-web-vitals",

"rules": {

"@typescript-eslint/no-unused-vars": "error",

"@typescript-eslint/no-explicit-any": "warn"

}

}

```

**Configure Prettier** (.prettierrc)

```json

{

"semi": true,

"trailingComma": "es5",

"singleQuote": true,

"printWidth": 100,

"tabWidth": 2,

"plugins": ["prettier-plugin-tailwindcss"]

}

```

**Create Environment Variables Template** (.env.example)

```env

# Clerk Authentication

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_test_...

CLERK_SECRET_KEY=sk_test_...

NEXT_PUBLIC_CLERK_SIGN_IN_URL=/sign-in

NEXT_PUBLIC_CLERK_SIGN_UP_URL=/sign-up

NEXT_PUBLIC_CLERK_AFTER_SIGN_IN_URL=/dashboard

NEXT_PUBLIC_CLERK_AFTER_SIGN_UP_URL=/dashboard

# CS-Support Service Configuration

SERVICE_NAME=truevow-cs-support-service

SERVICE_PORT=3003

NEXT_PUBLIC_APP_URL=http://localhost:3003

# Database

NEXT_PUBLIC_SUPABASE_URL=https://your-project.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=your-anon-key

SUPABASE_SERVICE_ROLE_KEY=your-service-role-key

DATABASE_URL=postgresql://...

# LLM API Keys (ONLY in CS-Support Service)

ANTHROPIC_API_KEY=sk-ant-...

KIMI_API_KEY=...

# Voice AI

DEEPGRAM_API_KEY=...

CARTESIA_API_KEY=...

# External Services

SENDGRID_API_KEY=...

TWILIO_ACCOUNT_SID=...

TWILIO_AUTH_TOKEN=...

TWILIO_PHONE_NUMBER=...

# Service-to-Service API Keys

SALES_SERVICE_API_KEY=...

PLATFORM_SERVICE_API_KEY=...

INTERNAL_OPS_SERVICE_API_KEY=...

TENANT_SERVICE_API_KEY=...

CS_SUPPORT_SERVICE_API_KEY=...

```

**Create .gitignore**

```gitignore

# Dependencies

/node_modules

/.pnp

.pnp.js

# Testing

/coverage

# Next.js

/.next/

/out/

# Production

/build

# Misc

.DS_Store

*.pem

# Debug

npm-debug.log*

yarn-debug.log*

yarn-error.log*

# Local env files

.env*.local

.env.local

# Vercel

.vercel

# TypeScript

*.tsbuildinfo

next-env.d.ts

```

**Create README.md**

```markdown

# CS-Support Service

Customer Success & Customer Support Service for TrueVow.

## Setup

Copy .env.example to .env.local

Fill in all environment variables

Run npm install

Run npm run dev

## Documentation

See docs/CS_SUPPORT_SERVICE_PRD.md for complete documentation.

```

Deliverables:

[ ] TypeScript configured

[ ] ESLint configured

[ ] Prettier configured

[ ] Environment variables template created

[ ] .gitignore created

[ ] README.md created

[ ] Commit made

________________________________________________________________________________

### Day 3: Clerk Authentication Setup

Tasks:

**Install Clerk Middleware** (middleware.ts)

```typescript

import { clerkMiddleware, createRouteMatcher } from '@clerk/nextjs/server'

const isPublicRoute = createRouteMatcher([

'/sign-in(.*)',

'/sign-up(.*)',

'/',

])

export default clerkMiddleware(async (auth, request) => {

if (!isPublicRoute(request)) {

await auth.protect()

}

})

export const config = {

matcher: [

'/((?!_next|[^?]*\\.(?:html?|css|js(?!on)|jpe?g|webp|png|gif|svg|ttf|woff2?|ico|csv|docx?|xlsx?|zip|webmanifest)).*)',

'/(api|trpc)(.*)',

],

}

```

**Setup Clerk Provider** (app/layout.tsx)

```typescript

import { ClerkProvider } from '@clerk/nextjs'

import './globals.css'

export default function RootLayout({

children,

}: {

children: React.ReactNode

}) {

return (

<ClerkProvider>

<html lang="en">

<body>{children}</body>

</html>

</ClerkProvider>

)

}

```

**Create Sign-In Page** (app/(auth)/sign-in/[[...sign-in]]/page.tsx)

```typescript

import { SignIn } from '@clerk/nextjs'

export default function SignInPage() {

return (

<div className="flex min-h-screen items-center justify-center">

<SignIn />

</div>

)

}

```

**Create Sign-Up Page** (app/(auth)/sign-up/[[...sign-up]]/page.tsx)

```typescript

import { SignUp } from '@clerk/nextjs'

export default function SignUpPage() {

return (

<div className="flex min-h-screen items-center justify-center">

<SignUp />

</div>

)

}

```

**Create Protected Dashboard Layout** (app/(dashboard)/layout.tsx)

```typescript

import { auth } from '@clerk/nextjs/server'

import { redirect } from 'next/navigation'

export default async function DashboardLayout({

children,

}: {

children: React.ReactNode

}) {

const { userId } = await auth()

if (!userId) {

redirect('/sign-in')

}

return (

<div className="min-h-screen bg-gray-50">

<nav className="bg-white border-b">

{/* Navigation will be added later */}

</nav>

<main>{children}</main>

</div>

)

}

```

**Create Dashboard Home Page** (app/(dashboard)/page.tsx)

```typescript

import { auth } from '@clerk/nextjs/server'

import { redirect } from 'next/navigation'

export default async function DashboardPage() {

const { userId } = await auth()

if (!userId) {

redirect('/sign-in')

}

return (

<div className="p-8">

<h1 className="text-3xl font-bold">CS-Support Service Dashboard</h1>

<p className="mt-4 text-gray-600">Welcome to the Customer Support dashboard.</p>

</div>

)

}

```

Deliverables:

[ ] Clerk middleware configured

[ ] Clerk provider setup

[ ] Sign-in page created

[ ] Sign-up page created

[ ] Protected dashboard layout created

[ ] Dashboard home page created

[ ] Authentication flow tested

[ ] Commit made

________________________________________________________________________________

### Day 4: Database Client Setup

Tasks:

**Create Supabase Client** (lib/db/supabase.ts)

```typescript

import { createClient } from '@supabase/supabase-js'

import { createClientComponentClient, createServerComponentClient } from '@supabase/ssr'

import { cookies } from 'next/headers'

const supabaseUrl = process.env.NEXT_PUBLIC_SUPABASE_URL!

const supabaseAnonKey = process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!

// Client-side client

export function createClientSupabase() {

return createClientComponentClient()

}

// Server-side client

export async function createServerSupabase() {

const cookieStore = await cookies()

return createServerComponentClient({ cookies: () => cookieStore })

}

// Service role client (for admin operations)

export function createServiceSupabase() {

const serviceRoleKey = process.env.SUPABASE_SERVICE_ROLE_KEY!

return createClient(supabaseUrl, serviceRoleKey, {

auth: {

autoRefreshToken: false,

persistSession: false,

},

})

}

```

**Create Database Types** (types/database.ts)

```typescript

export interface Database {

public: {

Tables: {

support_tickets: {

Row: {

id: string

tenant_id: string

subject: string

message: string

status: 'open' | 'in_progress' | 'resolved' | 'closed'

priority: 'low' | 'medium' | 'high' | 'urgent'

assigned_to: string | null

created_by: string

created_at: string

updated_at: string

stage: 'pre-sale' | 'post-sale' | 'converted'

source: 'lead' | 'customer' | 'internal'

}

Insert: {

id?: string

tenant_id: string

subject: string

message: string

status?: 'open' | 'in_progress' | 'resolved' | 'closed'

priority?: 'low' | 'medium' | 'high' | 'urgent'

assigned_to?: string | null

created_by: string

created_at?: string

updated_at?: string

stage?: 'pre-sale' | 'post-sale' | 'converted'

source?: 'lead' | 'customer' | 'internal'

}

Update: {

id?: string

tenant_id?: string

subject?: string

message?: string

status?: 'open' | 'in_progress' | 'resolved' | 'closed'

priority?: 'low' | 'medium' | 'high' | 'urgent'

assigned_to?: string | null

created_by?: string

created_at?: string

updated_at?: string

stage?: 'pre-sale' | 'post-sale' | 'converted'

source?: 'lead' | 'customer' | 'internal'

}

}

// Add other table types here

}

}

}

```

**Create Database Helper Functions** (lib/db/queries.ts)

```typescript

import { createServerSupabase } from './supabase'

import { Database } from '@/types/database'

type Ticket = Database['public']['Tables']['support_tickets']['Row']

export async function getTickets(userId: string) {

const supabase = await createServerSupabase()

const { data, error } = await supabase

.from('support_tickets')

.select('*')

.eq('assigned_to', userId)

.order('created_at', { ascending: false })

if (error) throw error

return data as Ticket[]

}

```

Deliverables:

[ ] Supabase client created

[ ] Database types defined

[ ] Database helper functions created

[ ] Database connection tested

[ ] Commit made

________________________________________________________________________________

### Day 5: Project Structure & Initial Components

Tasks:

**Create Shared Components**

components/shared/Button.tsx

components/shared/Input.tsx

components/shared/Card.tsx

components/shared/Loading.tsx

components/shared/Error.tsx

**Create Layout Components**

components/layout/Navbar.tsx

components/layout/Sidebar.tsx

components/layout/Header.tsx

**Setup Utility Functions**

lib/utils/cn.ts (className utility)

lib/utils/format.ts (date/time formatting)

lib/utils/validation.ts (Zod schemas)

**Create API Route Structure**

app/api/v1/health/route.ts (health check)

app/api/v1/tickets/route.ts (placeholder)

**Test Project Build**

```bash

npm run build

```

Deliverables:

[ ] Shared components created

[ ] Layout components created

[ ] Utility functions created

[ ] API route structure created

[ ] Project builds successfully

[ ] Commit made

________________________________________________________________________________

## Phase 2: Database Setup & Schema (Week 2)

### Day 1-2: Complete Database Schema Creation

Tasks:

**Create Supabase Migration Scripts**

Create database/migrations/001_initial_schema.sql

Include ALL tables from PRD with complete schema:

Core Tables:

[ ] support_tickets (with service-specific fields: truevow_service, service_stage, service_adoption_status, practice_area)

[ ] support_messages (with channel, metadata, attachments)

[ ] support_conversations (unified conversation tracking)

[ ] support_team_activity_feed (activity logging)

[ ] support_agent_performance_metrics (agent performance tracking)

[ ] support_email_logs (email tracking)

[ ] support_sms_logs (SMS tracking)

[ ] support_call_logs (call tracking with transcription)

[ ] support_notifications (notification management)

[ ] support_team_members (team member management)

Knowledge Base Tables:

[ ] support_kb_articles (KB articles with content, metadata)

[ ] support_kb_categories (KB categories)

[ ] support_kb_tags (KB tags)

[ ] support_kb_article_views (KB analytics)

SLA & Quality Tables:

[ ] support_sla_policies (SLA policy definitions)

[ ] support_sla_tracking (SLA compliance tracking)

[ ] support_csat_surveys (CSAT survey responses)

[ ] support_nps_scores (NPS scores)

[ ] support_ticket_quality_scores (quality scoring)

Customer Success Tables:

[ ] customer_success_metrics (CS metrics)

[ ] customer_health_scores (health score tracking)

[ ] customer_onboarding_progress (onboarding tracking)

[ ] customer_churn_risk (churn risk tracking)

AI Agent Tables:

[ ] support_llm_agents (with service-specific fields: service_stage, truevow_service, role_responsibilities)

[ ] support_agent_executions (agent execution logs)

[ ] support_agent_feedback (human feedback on agent responses)

[ ] support_agent_training_data (training data collection)

[ ] support_agent_state (agent state management)

[ ] support_agent_orchestration (orchestration logs)

[ ] support_agent_circuit_breakers (circuit breaker state)

[ ] support_agent_dlq (dead letter queue)

[ ] support_agent_rate_limits (rate limit tracking)

[ ] support_agent_cost_tracking (cost tracking per agent)

[ ] support_agent_monitoring (monitoring metrics)

Integration Tables:

[ ] support_integrations (external service integrations)

[ ] support_webhooks (webhook logs)

[ ] support_api_keys (service-to-service API keys)

**Create All Indexes**

[ ] Performance indexes on frequently queried columns

[ ] Foreign key indexes

[ ] Full-text search indexes (for KB articles, messages)

[ ] Composite indexes for common query patterns

[ ] Service-specific indexes (truevow_service, service_stage, service_adoption_status)

[ ] Time-based indexes (created_at, updated_at for time-series queries)

**Create Row Level Security (RLS) Policies**

[ ] Policies for support_tickets (tenant isolation, role-based access)

[ ] Policies for support_messages (tenant isolation, role-based access)

[ ] Policies for support_conversations (tenant isolation, role-based access)

[ ] Policies for support_team_activity_feed (team member access)

[ ] Policies for support_kb_articles (public read, admin write)

[ ] Policies for support_llm_agents (admin only)

[ ] Policies for customer_success_metrics (CSM access)

[ ] Policies for all other tables with appropriate access control

**Create Database Functions**

[ ] calculate_health_score(tenant_id) - Health score calculation

[ ] calculate_churn_risk(tenant_id) - Churn risk calculation

[ ] update_ticket_sla(ticket_id) - SLA tracking updates

[ ] log_agent_execution(agent_id, execution_data) - Agent execution logging

[ ] track_agent_cost(agent_id, tokens, cost) - Cost tracking

**Create Database Triggers**

[ ] Auto-update updated_at timestamps

[ ] Auto-log activity feed entries

[ ] Auto-update SLA tracking

[ ] Auto-calculate health scores

[ ] Auto-trigger notifications

**Run Migrations**

```bash

# Using Supabase CLI or SQL Editor

supabase db push

```

Deliverables:

[ ] All database tables created with complete schema

[ ] All indexes created

[ ] All RLS policies configured

[ ] Database functions created

[ ] Database triggers created

[ ] Migrations tested and verified

[ ] Database schema documented

[ ] Commit made

________________________________________________________________________________

### Day 3: Database Seeding

Tasks:

**Create Seed Script** (database/seed.sql)

Sample support team members

Sample KB categories

Sample SLA policies

Sample tickets (for testing)

**Run Seed Script**

```bash

psql $DATABASE_URL < database/seed.sql

```

Deliverables:

[ ] Seed script created

[ ] Database seeded with test data

[ ] Commit made

________________________________________________________________________________

### Day 4-5: Database Repository Layer

Tasks:

**Create Repository Pattern**

lib/repositories/tickets.ts

lib/repositories/messages.ts

lib/repositories/kb.ts

lib/repositories/team-members.ts

**Implement CRUD Operations**

Create, Read, Update, Delete

Query helpers

Error handling

**Create Type-Safe Queries**

Use Supabase TypeScript types

Zod validation

Error handling

Deliverables:

[ ] Repository pattern implemented

[ ] CRUD operations working

[ ] Type-safe queries

[ ] Error handling

[ ] Commit made

________________________________________________________________________________

## Phase 3: Authentication & Core Infrastructure (Week 3)

### Day 1: User Mapping & Authorization

Tasks:

**Create User Mapping Service**

Map Clerk user ID to support team member

lib/services/user-mapping.ts

**Create Authorization Middleware**

Role-based access control

Permission checking

lib/middleware/auth.ts

**Create Role Utilities**

Role definitions

Permission definitions

lib/utils/roles.ts

Deliverables:

[ ] User mapping service created

[ ] Authorization middleware created

[ ] Role utilities created

[ ] Commit made

________________________________________________________________________________

### Day 2: API Route Structure

Tasks:

**Create API Route Helpers**

lib/api/helpers.ts

Error handling

Response formatting

Authentication helpers

**Create Base API Routes**

Health check: app/api/v1/health/route.ts

Auth check: app/api/v1/auth/route.ts

**Setup API Error Handling**

Custom error types

Error response format

Logging

Deliverables:

[ ] API route helpers created

[ ] Base API routes created

[ ] Error handling setup

[ ] Commit made

________________________________________________________________________________

### Day 3: Service-to-Service Authentication

Tasks:

**Create API Key Validation**

lib/middleware/api-key.ts

Service-to-service auth

Rate limiting

**Create Service Clients**

lib/integrations/sales-client.ts

lib/integrations/platform-client.ts

lib/integrations/internal-ops-client.ts

**Test Service-to-Service Calls**

Test API key validation

Test service clients

Test error handling

Deliverables:

[ ] API key validation created

[ ] Service clients created

[ ] Service-to-service auth tested

[ ] Commit made

________________________________________________________________________________

### Day 4-5: Core UI Components

Tasks:

**Create Dashboard Layout**

Navigation sidebar

Header with user menu

Breadcrumbs

Responsive design

**Create Data Tables**

Reusable table component

Sorting

Filtering

Pagination

**Create Forms**

Form components

Validation

Error display

Success feedback

Deliverables:

[ ] Dashboard layout created

[ ] Data tables created

[ ] Forms created

[ ] Commit made

________________________________________________________________________________

## Phase 4: Shared Inbox Module Migration (Weeks 4-5)

### Week 4: Shared Inbox UI Migration

Day 1-2: Inbox List Page

[ ] Migrate inbox list component

[ ] Implement conversation list

[ ] Add filters (channel, status, assigned)

[ ] Add search functionality

[ ] Add pagination

Day 3-4: Conversation Detail Page

[ ] Migrate conversation detail component

[ ] Implement message thread

[ ] Add reply functionality

[ ] Add attachments

[ ] Add AI suggestions

Day 5: Inbox Features

[ ] Implement assignment

[ ] Implement status changes

[ ] Implement tags

[ ] Implement notes

[ ] Test all features

Deliverables:

[ ] Inbox list page migrated

[ ] Conversation detail page migrated

[ ] All inbox features working

[ ] Commit made

________________________________________________________________________________

### Week 5: Shared Inbox Backend & Integrations

Day 1-2: Email Integration

[ ] Setup SendGrid webhook

[ ] Implement email receiving

[ ] Implement email sending

[ ] Implement email threading

[ ] Test email flow

Day 3: SMS Integration

[ ] Setup Twilio webhook

[ ] Implement SMS receiving

[ ] Implement SMS sending

[ ] Implement SMS threading

[ ] Test SMS flow

Day 4: Call Integration

[ ] Setup Twilio call webhook

[ ] Implement call logging

[ ] Implement call transcription (Deepgram)

[ ] Test call flow

Day 5: Multi-Channel Testing

[ ] Test all channels

[ ] Test channel switching

[ ] Test unified inbox

[ ] Fix any issues

[ ] Commit made

Deliverables:

[ ] Email integration complete

[ ] SMS integration complete

[ ] Call integration complete

[ ] All channels tested

[ ] Commit made

________________________________________________________________________________

## Phase 5: Support Tickets Module (Week 6)

### Day 1-2: Ticket Management UI

Tasks:

**Create Ticket List Page**

Ticket table

Filters (status, priority, assigned)

Search

Bulk actions

**Create Ticket Detail Page**

Ticket information

Message thread

Activity feed

Assignment

Status updates

**Create Ticket Creation Form**

Form fields

Validation

File attachments

Auto-assignment

Deliverables:

[ ] Ticket list page created

[ ] Ticket detail page created

[ ] Ticket creation form created

[ ] Commit made

________________________________________________________________________________

### Day 3-4: Ticket Management Backend

Tasks:

**Create Ticket API Routes**

GET /api/v1/tickets - List tickets

GET /api/v1/tickets/:id - Get ticket

POST /api/v1/tickets - Create ticket

PUT /api/v1/tickets/:id - Update ticket

DELETE /api/v1/tickets/:id - Delete ticket

**Implement Ticket Business Logic**

Auto-assignment rules

Status transitions

Priority escalation

SLA tracking

**Create Ticket Repository**

CRUD operations

Query helpers

Relationships

Deliverables:

[ ] Ticket API routes created

[ ] Ticket business logic implemented

[ ] Ticket repository created

[ ] Commit made

________________________________________________________________________________

### Day 5: SLA Management

Tasks:

**Implement SLA Tracking**

Response time tracking

Resolution time tracking

SLA breach detection

Escalation triggers

**Create SLA Dashboard**

SLA metrics

Breach alerts

Performance charts

**Test SLA Functionality**

Test SLA tracking

Test breach detection

Test escalations

Deliverables:

[ ] SLA tracking implemented

[ ] SLA dashboard created

[ ] SLA functionality tested

[ ] Commit made

________________________________________________________________________________

## Phase 6: Knowledge Base Module (Week 7)

### Day 1-2: KB Management UI

Tasks:

**Create KB Article List**

Article table

Categories

Search

Filters

**Create KB Article Editor**

Rich text editor

Category selection

Tags

Publishing workflow

**Create KB Category Management**

Category list

Category creation

Category editing

Deliverables:

[ ] KB article list created

[ ] KB article editor created

[ ] KB category management created

[ ] Commit made

________________________________________________________________________________

### Day 3-4: KB Backend & Search

Tasks:

**Create KB API Routes**

GET /api/v1/kb/articles - List articles

GET /api/v1/kb/articles/:id - Get article

POST /api/v1/kb/articles - Create article

PUT /api/v1/kb/articles/:id - Update article

DELETE /api/v1/kb/articles/:id - Delete article

**Implement KB Search**

Full-text search

Category filtering

Relevance ranking

Search suggestions

**Create KB Repository**

CRUD operations

Search queries

Category management

Deliverables:

[ ] KB API routes created

[ ] KB search implemented

[ ] KB repository created

[ ] Commit made

________________________________________________________________________________

### Day 5: KB Integration

Tasks:

**Integrate KB with Inbox**

Article suggestions

Quick links

Article preview

**Integrate KB with Tickets**

Related articles

Article recommendations

Article usage tracking

**Test KB Integration**

Test article suggestions

Test search

Test integration points

Deliverables:

[ ] KB integrated with inbox

[ ] KB integrated with tickets

[ ] KB integration tested

[ ] Commit made

________________________________________________________________________________

## Phase 7: AI Digital Agents Module (Weeks 8-9)

### Week 8: AI Agent Infrastructure

Day 1-2: LLM Integration Setup

Tasks:

**Create LLM Clients**

lib/integrations/anthropic.ts (Claude)

lib/integrations/kimi.ts (Kimi)

LLM selection logic

Error handling

Rate limiting

**Create AI Agent Base Class**

lib/ai/base-agent.ts

Common agent functionality

Message handling

Context management

**Setup LLM Environment**

API keys configured

Rate limits set

Error handling tested

Deliverables:

[ ] LLM clients created

[ ] AI agent base class created

[ ] LLM environment setup

[ ] Commit made

________________________________________________________________________________

### Day 1-2: Jobs-to-Be-Done (JTBD) Framework Implementation

Tasks:

**Create JTBD Framework Structure**

lib/ai/jtbd-framework.ts

JTBD data model (role, jtbd, service_stage, truevow_service, context, guardrails, steps, outcomes)

Service-specific JTBD mapping (INTAKE, DRAFT, VERIFY, SETTLE, CONNECT)

Customer journey stage mapping (Pre-sale, Post-sale, Retention)

**Implement Service-Specific JTBD Definitions**

INTAKE service JTBD (Available Now)

SETTLE service JTBD (Coming Q3 2026)

DRAFT service JTBD (Coming Q4 2026)

VERIFY service JTBD (Integrated with INTAKE)

CONNECT service JTBD (Coming Q1 2027)

Service adoption funnel JTBD (INTAKE → SETTLE → DRAFT → CONNECT)

**Create JTBD Database Schema**

Update support_llm_agents table with service-specific fields:

service_stage (Pre-sale, Post-sale, Retention)

truevow_service (INTAKE, DRAFT, VERIFY, SETTLE, CONNECT, ALL)

role_responsibilities (JSONB mapping roles to responsibilities)

Update support_tickets table with service-specific fields:

truevow_service

service_stage

service_adoption_status (intake_only, intake_settle, intake_settle_draft, complete_suite, founding_member)

practice_area (PI, Family Law, Immigration, etc.)

**Create JTBD API Routes**

GET /api/v1/jtbd/definitions - List all JTBD definitions

GET /api/v1/jtbd/definitions/:service - Get JTBD for specific service

GET /api/v1/jtbd/customer-journey - Get customer journey stages

POST /api/v1/jtbd/validate - Validate JTBD structure

**Implement JTBD Integration with Agent Briefs**

Store JTBD in brief_config JSONB column

Generate system prompts from JTBD

Map JTBD to agent performance metrics

Update agent briefs with service-specific JTBD

Deliverables:

[ ] JTBD framework structure created

[ ] Service-specific JTBD definitions implemented

[ ] Database schema updated with service fields

[ ] JTBD API routes created

[ ] JTBD integrated with agent briefs

[ ] Commit made

TrueVow Service Structure & Rollout Timeline:

**INTAKE (Benjamin):** Primary service, available now

**SETTLE:** Coming Q3 2026

**DRAFT:** Coming Q4 2026

**CONNECT:** Coming Q1 2027

**VERIFY:** Integrated with INTAKE (enhanced with DRAFT)

Customer Journey Stages:

**Pre-Sale:** Awareness → Consideration → Decision → Onboarding

**Post-Sale:** INTAKE → SETTLE → DRAFT → VERIFY → CONNECT

**Retention:** Service adoption, expansion, health monitoring

Service Adoption Funnel:

Entry Point: INTAKE (Available Now)

Early Adopters: INTAKE + SETTLE (Q3 2026)

Power Users: INTAKE + SETTLE + DRAFT (Q4 2026)

Complete Suite: All services (Q1 2027)

Founding Members: All services + community contribution + exclusive pricing

________________________________________________________________________________

### Day 3-4: Customer Support Digital Agent

Tasks:

**Create Support Agent**

lib/ai/support-agent.ts

Response generation

Ticket triage

Escalation logic

**Implement Support Agent Features**

First contact handling

Common issue resolution

KB article suggestions

Escalation triggers

**Create Support Agent API**

POST /api/v1/ai/support/chat

POST /api/v1/ai/support/suggest

GET /api/v1/ai/support/history

Deliverables:

[ ] Support agent created

[ ] Support agent features implemented

[ ] Support agent API created

[ ] Commit made

________________________________________________________________________________

### Day 5: Solutions Engineer Digital Agent

Tasks:

**Create Solutions Engineer Agent**

lib/ai/solutions-engineer-agent.ts

Technical troubleshooting

Complex issue analysis

Solution recommendations

**Implement Technical Features**

API troubleshooting

Integration issues

Technical documentation

Code analysis

**Create Solutions Engineer API**

POST /api/v1/ai/solutions/chat

POST /api/v1/ai/solutions/analyze

Deliverables:

[ ] Solutions engineer agent created

[ ] Technical features implemented

[ ] Solutions engineer API created

[ ] Commit made

________________________________________________________________________________

### Week 9: Customer Success Agent & Voice Integration

Day 1-2: Customer Success Digital Agent

Tasks:

**Create Customer Success Agent**

lib/ai/customer-success-agent.ts

Onboarding guidance

Proactive outreach

Health monitoring

**Implement CS Features**

Onboarding sequences

Health score tracking

Churn risk detection

Expansion opportunities

**Create CS Agent API**

POST /api/v1/ai/cs/chat

POST /api/v1/ai/cs/onboard

GET /api/v1/ai/cs/health

Deliverables:

[ ] Customer success agent created

[ ] CS features implemented

[ ] CS agent API created

[ ] Commit made

________________________________________________________________________________

### Day 3-4: Benjamin Persona & Voice Integration

Tasks:

**Create Benjamin Persona Service**

lib/ai/benjamin-persona.ts

Consistent identity

Conversation memory

Agent routing

**Implement Voice Capabilities**

Deepgram integration (STT)

Cartesia integration (TTS)

lib/integrations/deepgram.ts

lib/integrations/cartesia.ts

**Create Voice API Routes**

POST /api/v1/ai/voice/start

POST /api/v1/ai/voice/transcribe

POST /api/v1/ai/voice/synthesize

Deliverables:

[ ] Benjamin persona service created

[ ] Voice capabilities implemented

[ ] Voice API routes created

[ ] Commit made

________________________________________________________________________________

### Day 5: Human-in-the-Loop Training

Tasks:

**Create HITL System**

lib/ai/hitl.ts

Human review queue

Feedback collection

Model training data

**Implement Training Workflow**

Agent response review

Feedback submission

Model fine-tuning

Performance tracking

**Create HITL API**

GET /api/v1/ai/hitl/queue

POST /api/v1/ai/hitl/feedback

GET /api/v1/ai/hitl/metrics

Deliverables:

[ ] HITL system created

[ ] Training workflow implemented

[ ] HITL API created

[ ] Commit made

________________________________________________________________________________

### Week 9 (Extended): Complete AI Agent Framework Implementation

### Day 6-7: Multi-Agent Orchestration

Tasks:

**Create Orchestration Engine**

lib/ai/orchestration/engine.ts

Pattern implementation (sequential, parallel, conditional, silo)

Context manager

Token optimization

Error handling

**Implement Orchestration Patterns**

**Sequential Pattern:**

lib/ai/orchestration/sequential.ts

Context passing between agents

Example: Support Agent → Solutions Engineer → Knowledge Base Agent

**Parallel Pattern:**

lib/ai/orchestration/parallel.ts

Independent agent execution

Result aggregation

Example: Health Agent + Quality Agent analyzing same ticket

**Conditional Pattern:**

lib/ai/orchestration/conditional.ts

Dynamic routing based on conditions

Fallback routes

Example: Route to Solutions Engineer if complexity = "high"

**Silo Pattern:**

lib/ai/orchestration/silo.ts

Independent execution

No coordination needed

Example: Escalation Monitoring Agent

**Create Context Manager**

lib/ai/orchestration/context-manager.ts

Context extraction

Context summarization

Context caching

Context passing

Token optimization (remove irrelevant info, summarize long conversations)

**Create Orchestration API**

POST /api/v1/ai/orchestration/execute

GET /api/v1/ai/orchestration/patterns

POST /api/v1/ai/orchestration/validate

Deliverables:

[ ] Orchestration engine created

[ ] All orchestration patterns implemented

[ ] Context manager created

[ ] Orchestration API created

[ ] Orchestration tested with multiple agents

[ ] Commit made

________________________________________________________________________________

### Day 8-9: Error Handling & Resilience

Tasks:

**Implement Circuit Breakers**

lib/ai/resilience/circuit-breaker.ts

Per-LLM provider circuit breakers (Claude, Kimi)

Failure threshold configuration

Half-open state for testing

Recovery logic

Monitoring and state tracking

**Implement Retry Logic**

lib/ai/resilience/retry.ts

Exponential backoff (1s, 2s, 4s, 8s)

Configurable max retries (default: 3)

Retry conditions (transient errors: timeout, rate limit)

No retry for permanent errors (invalid input, auth failure)

Retry tracking and logging

**Implement Fallback Agents**

lib/ai/resilience/fallback.ts

Primary agent failure → fallback to alternative agent

LLM failure → fallback to alternative LLM provider

Backup workflows for critical paths

Human escalation if all fallbacks fail

Fallback chain configuration

**Implement Dead Letter Queue (DLQ)**

lib/ai/resilience/dlq.ts

Store failed agent executions

Retry later functionality

Manual review interface

Error analysis and pattern detection

DLQ management API

**Implement State Recovery**

lib/ai/resilience/state-recovery.ts

Checkpoint system (save state before critical operations)

Resume from checkpoint on failure

State validation before resuming

Recovery UI for manual state recovery

Recovery logging

**Create Resilience API**

GET /api/v1/ai/resilience/circuit-breakers

GET /api/v1/ai/resilience/dlq

POST /api/v1/ai/resilience/dlq/retry

POST /api/v1/ai/resilience/state/recover

Deliverables:

[ ] Circuit breakers implemented

[ ] Retry logic implemented

[ ] Fallback agents implemented

[ ] Dead letter queue implemented

[ ] State recovery implemented

[ ] Resilience API created

[ ] Error handling tested

[ ] Commit made

________________________________________________________________________________

### Day 10-11: Agent State Management

Tasks:

**Implement Conversation State**

lib/ai/state/conversation-state.ts

Per-ticket state management

Per-customer state management

State storage (database or cache)

State structure (ticket_id, customer_id, conversation_history, current_step, context, metadata)

State persistence across agent restarts

**Implement Workflow State**

lib/ai/state/workflow-state.ts

Multi-step workflow tracking

Step completion marking

Workflow recovery (resume from last completed step)

Workflow timeout handling

Workflow state structure

**Implement State Checkpoints**

lib/ai/state/checkpoints.ts

Save state before critical operations

Configurable checkpoint frequency

State validation before checkpoints

Recovery from checkpoints on failure

Checkpoint management

**Implement State Recovery**

lib/ai/state/recovery.ts

Automatic recovery from last checkpoint

Manual recovery interface (admin UI)

State validation

Recovery logging

Recovery UI for manual intervention

**Create State Management API**

GET /api/v1/ai/state/conversation/:ticketId

GET /api/v1/ai/state/workflow/:workflowId

POST /api/v1/ai/state/checkpoint

POST /api/v1/ai/state/recover

Deliverables:

[ ] Conversation state implemented

[ ] Workflow state implemented

[ ] State checkpoints implemented

[ ] State recovery implemented

[ ] State management API created

[ ] State management tested

[ ] Commit made

________________________________________________________________________________

### Day 12-13: Rate Limiting & Cost Control

Tasks:

**Implement Per-Agent Rate Limits**

lib/ai/rate-limiting/agent-limits.ts

Calls per hour (e.g., Support Agent: 100 tickets/hour)

Calls per day

Token limits per agent

Cost limits per agent

Rate limit tracking and enforcement

**Implement Global Rate Limits**

lib/ai/rate-limiting/global-limits.ts

System-wide rate limits

Total token budget per day

Total cost budget per day

Priority-based rate limiting

Emergency rate limiting

**Implement Cost Tracking**

lib/ai/cost-tracking/tracker.ts

Token usage per agent

Cost per agent (by LLM provider)

Daily/weekly/monthly cost reports

Cost alerts (budget thresholds)

Cost optimization recommendations

**Implement Cost Control**

lib/ai/cost-control/controller.ts

Budget enforcement

Automatic throttling when budget exceeded

Cost allocation by tenant/customer

Cost reporting and analytics

Cost optimization strategies

**Create Rate Limiting & Cost API**

GET /api/v1/ai/rate-limits/agent/:agentId

GET /api/v1/ai/rate-limits/global

GET /api/v1/ai/cost/tracking

GET /api/v1/ai/cost/reports

POST /api/v1/ai/cost/alerts

Deliverables:

[ ] Per-agent rate limits implemented

[ ] Global rate limits implemented

[ ] Cost tracking implemented

[ ] Cost control implemented

[ ] Rate limiting & cost API created

[ ] Rate limiting and cost control tested

[ ] Commit made

________________________________________________________________________________

### Day 14-15: Agent Monitoring & Observability

Tasks:

**Implement Agent Performance Monitoring**

lib/ai/monitoring/performance.ts

Execution time tracking

Token usage tracking

Success rate tracking

Error rate tracking

Response quality metrics

**Implement Agent Observability**

lib/ai/monitoring/observability.ts

Request/response logging

Context logging

Decision logging

Performance metrics collection

Error tracking and alerting

**Create Monitoring Dashboard**

app/(dashboard)/ai/monitoring/page.tsx

Real-time agent performance

Agent health status

Cost tracking

Error rates

Success rates

**Implement Alerting System**

lib/ai/monitoring/alerts.ts

Error rate alerts

Performance degradation alerts

Cost threshold alerts

Circuit breaker alerts

Custom alert rules

**Create Monitoring API**

GET /api/v1/ai/monitoring/performance

GET /api/v1/ai/monitoring/health

GET /api/v1/ai/monitoring/metrics

GET /api/v1/ai/monitoring/alerts

Deliverables:

[ ] Agent performance monitoring implemented

[ ] Agent observability implemented

[ ] Monitoring dashboard created

[ ] Alerting system implemented

[ ] Monitoring API created

[ ] Monitoring tested

[ ] Commit made

________________________________________________________________________________

### Day 16-17: Agent Configuration Management

Tasks:

**Create Agent Brief Editor**

app/(dashboard)/ai/agents/[id]/brief/page.tsx

Rich text editor for briefs

Brief structure validation

Brief versioning

Brief testing (sandbox mode)

Brief deployment workflow

**Implement Agent Toggle System**

lib/ai/config/toggle.ts

Per-agent toggle (on/off)

Global toggle (all agents on/off)

Scheduled toggle (time-based activation)

Conditional toggle (condition-based activation)

Emergency stop functionality

**Implement Knowledge Base Management**

lib/ai/config/knowledge-base.ts

Document storage per agent

Text content management

Embedding generation and updates

Update schedule (daily, weekly, on-demand)

KB search and analytics

**Implement LLM Configuration**

lib/ai/config/llm-config.ts

Model selection (Claude/Kimi) per agent

Temperature configuration

Max tokens configuration

System prompt customization

Fallback logic configuration

Cost tracking configuration

**Create Agent Configuration API**

GET /api/v1/ai/agents/:id/config

PUT /api/v1/ai/agents/:id/config

POST /api/v1/ai/agents/:id/toggle

GET /api/v1/ai/agents/:id/knowledge-base

POST /api/v1/ai/agents/:id/knowledge-base/update

Deliverables:

[ ] Agent brief editor created

[ ] Agent toggle system implemented

[ ] Knowledge base management implemented

[ ] LLM configuration implemented

[ ] Agent configuration API created

[ ] Agent configuration tested

[ ] Commit made

________________________________________________________________________________

## Phase 8: Customer Success Module (Week 10)

### Day 1-2: Customer Health Monitoring ✅ COMPLETED

Tasks:

**Create Health Score System** ✅

Health score calculation ✅

Health score tracking ✅

Health score dashboard ✅

Multi-component scoring (engagement, usage, support, billing, product fit) ✅

ML predictions (churn risk, expansion, renewal) ✅

Trend analysis ✅

**Implement Churn Risk Detection** ✅

Risk indicators ✅

Risk scoring ✅

Risk alerts ✅

**Create Health API** ✅

POST /api/v1/health/calculate ✅

GET /api/v1/health/score ✅

GET /api/v1/health/history ✅

GET /api/v1/health/signals ✅

Deliverables:

[x] Health score system created

[x] Churn risk detection implemented

[x] Health API created

[x] UI component created (components/health/HealthScore.tsx)

[x] Migration created (database/migrations/008_health_scoring.sql)

[x] Commit made

________________________________________________________________________________

### Day 3-4: Customer Success Features ✅ COMPLETED

Tasks:

**Create Onboarding Workflow** ✅

Onboarding steps ✅

Progress tracking ✅

Completion metrics ✅

Sequence management ✅

Milestone tracking ✅

Communication triggers ✅

**Implement Proactive Outreach** ✅

Automated check-ins ✅

Milestone celebrations ✅

Feature adoption prompts ✅

Usage analytics integration ✅

**Create CS Dashboard** ✅

Customer health overview ✅

Onboarding progress ✅

Engagement metrics ✅

Deliverables:

[x] Onboarding workflow created

[x] Onboarding sequences service created (lib/services/onboarding-sequences.ts)

[x] Law firm onboarding flow created (lib/services/law-firm-onboarding.ts)

[x] Proactive outreach implemented

[x] CS dashboard created

[x] Migrations created (database/migrations/009_onboarding_sequences.sql, 011_law_firm_onboarding_flow.sql)

[x] Commit made

________________________________________________________________________________

### Day 5: CSAT/NPS Surveys ✅ COMPLETED

Tasks:

**Create Survey System** ✅

Survey creation ✅

Survey distribution ✅

Response collection ✅

Automated survey sending ✅

Reminder system ✅

**Implement Survey Analytics** ✅

CSAT scores ✅

NPS scores ✅

Trend analysis ✅

Response rates ✅

**Create Survey API** ✅

POST /api/v1/surveys/process-resolution ✅

POST /api/v1/surveys/send-scheduled ✅

POST /api/v1/surveys/response ✅

GET /api/v1/surveys/stats ✅

Deliverables:

[x] Survey system created

[x] Survey analytics implemented

[x] Survey API created

[x] Automation rules system created

[x] Integration with ticket resolution ✅

[x] Migration created (database/migrations/013_csat_nps_auto_survey.sql)

[x] Commit made

________________________________________________________________________________

## Phase 9: Analytics & Reporting (Week 11)

### Day 1-2: Agent Performance Analytics

Tasks:

**Create Performance Metrics**

Ticket resolution rate

Average resolution time

CSAT scores

SLA compliance

**Implement Performance Dashboard**

Agent metrics

Team metrics

Comparison charts

**Create Performance API**

GET /api/v1/analytics/agent/:id

GET /api/v1/analytics/team

GET /api/v1/analytics/comparison

Deliverables:

[ ] Performance metrics created

[ ] Performance dashboard implemented

[ ] Performance API created

[ ] Commit made

________________________________________________________________________________

### Day 3-4: Support Analytics ✅ PARTIALLY COMPLETED

Tasks:

**Create Support Metrics** ✅

Ticket volume ✅

Channel distribution ✅

Resolution trends ✅

Customer satisfaction ✅

**Usage Analytics** ✅ (NEW)

Feature adoption tracking ✅

Usage patterns ✅

Churn prediction ✅

Active users (7d/30d) ✅

**Implement Analytics Dashboard** ✅

Key metrics ✅

Trend charts ✅

Custom reports ✅

Usage analytics dashboard ✅ (NEW)

**Create Analytics API** ✅

GET /api/v1/analytics/tickets ✅

GET /api/v1/analytics/channels ✅

GET /api/v1/analytics/trends ✅

POST /api/v1/analytics/usage/event ✅ (NEW)

GET /api/v1/analytics/usage/summary ✅ (NEW)

GET /api/v1/analytics/usage/feature-adoption ✅ (NEW)

GET /api/v1/analytics/usage/churn-risk ✅ (NEW)

Deliverables:

[x] Support metrics created

[x] Usage analytics system created (lib/services/usage-analytics.ts)

[x] Analytics dashboard implemented

[x] Analytics API created

[x] Migration created (database/migrations/012_usage_analytics.sql)

[x] Commit made

________________________________________________________________________________

### Day 5: Reporting System

Tasks:

**Create Report Generator**

Report templates

Data aggregation

PDF export

**Implement Scheduled Reports**

Daily reports

Weekly reports

Monthly reports

**Create Report API**

POST /api/v1/reports/generate

GET /api/v1/reports/:id

GET /api/v1/reports/scheduled

Deliverables:

[ ] Report generator created

[ ] Scheduled reports implemented

[ ] Report API created

[ ] Commit made

________________________________________________________________________________

## Phase 10: Integration & Testing (Week 12)

### Day 1-2: Complete Service Integrations ✅ PARTIALLY COMPLETED

Tasks:

**Integrate with Sales-CRM Service** ✅

[x] Create Sales-CRM API client (lib/integrations/sales-crm-client.ts)

[x] Implement pre-sale conversation access

[x] Implement customer data synchronization

[x] Implement lead-to-customer conversion tracking

[x] Implement service-to-service authentication (API key)

[x] Implement error handling and retry logic

[x] **CRM Sync Service** ✅ (NEW)

[x] Secure proxy pattern for CRM access ✅

[x] Case creation from tickets ✅

[x] Case updates when tickets change ✅

[x] Sync status tracking ✅

[x] Test Sales-CRM integration

**API Endpoints:**

GET /api/v1/integrations/sales-crm/conversations/:leadId

GET /api/v1/integrations/sales-crm/customer/:customerId

POST /api/v1/integrations/sales-crm/sync

POST /api/v1/crm/sync ✅ (NEW)

POST /api/v1/crm/sync/pending ✅ (NEW)

GET /api/v1/crm/sync/status ✅ (NEW)

**Integrate with Platform Service** ✅ PARTIALLY COMPLETED

[x] Create Platform Service API client (lib/integrations/platform-client.ts)

[x] Implement tenant data access

[x] Implement subscription data access

[x] Implement service status checks

[x] Implement billing data access

[x] **Billing Proxy Service** ✅ (NEW)

[x] Secure proxy for billing operations ✅

[x] Prevents AI agent direct access ✅

[x] Authorization (CSM, Head of CS, Support Manager only) ✅

[x] Rate limiting (5 req/min operations, 30 req/min info) ✅

[x] Implement service-to-service authentication (API key)

[x] Implement error handling and retry logic

[x] Test Platform Service integration

**API Endpoints:**

GET /api/v1/integrations/platform/tenant/:tenantId

GET /api/v1/integrations/platform/subscription/:tenantId

GET /api/v1/integrations/platform/service-status/:tenantId

POST /api/v1/billing/operations ✅ (NEW)

GET /api/v1/billing/info ✅ (NEW)

**Integrate with Internal Ops Service** ✅ PARTIALLY COMPLETED

[x] Create Internal Ops API client (lib/integrations/internal-ops-client.ts) ✅

[x] Implement task creation ✅

[x] Implement time tracking ✅

[x] Implement RevOps reporting ✅ (with JTBD context)

[x] Implement activity logging ✅

[x] **JTBD Integration** ✅ (NEW)

[x] RevOps activity reporting with JTBD context ✅

[x] Time tracking enrichment with JTBD ✅

[x] Onboarding activity reporting ✅

[x] Implement service-to-service authentication (API key) ✅

[x] Implement error handling and retry logic ✅

[x] Test Internal Ops integration ✅

**API Endpoints:**

POST /api/v1/integrations/internal-ops/tasks

POST /api/v1/integrations/internal-ops/time-tracking

POST /api/v1/integrations/internal-ops/revops/activities

**Integrate with Tenant Service (Customer Portal)**

[ ] Create Tenant Service API client (lib/integrations/tenant-client.ts)

[ ] Implement customer portal API endpoints

[ ] Implement Benjamin (AI chat) endpoint for customer portal

[ ] Implement ticket submission endpoint for customer portal

[ ] Implement KB search endpoint for customer portal

[ ] Implement service-to-service authentication (API key)

[ ] Implement rate limiting for customer portal

[ ] Test Tenant Service integration

**API Endpoints (Exposed to Tenant Service):**

POST /api/v1/customer-portal/ai/chat (Benjamin)

POST /api/v1/customer-portal/tickets

GET /api/v1/customer-portal/kb/search

**Create Integration Management System**

[ ] Create integration status dashboard

[ ] Implement integration health checks

[ ] Implement integration error tracking

[ ] Implement integration retry logic

[ ] Implement integration circuit breakers

[ ] Create integration monitoring API

**API Endpoints:**

GET /api/v1/integrations/status

GET /api/v1/integrations/health

GET /api/v1/integrations/errors

Deliverables:

[x] Sales-CRM integration complete with all endpoints ✅

[x] **Sales CRM Phone Number Integration** ✅ (NEW)

[x] Phone number service integration ✅

[x] CSM phone number management ✅

[x] Pool number support ✅

[x] CRM Sync Service created (lib/services/crm-sync.ts) ✅

[x] Platform Service integration complete with all endpoints ✅

[x] Billing Proxy Service created (lib/services/billing-proxy.ts) ✅

[x] Internal Ops integration complete with all endpoints ✅

[x] RevOps reporting with JTBD context ✅

[x] Time tracking enrichment ✅

[x] **Unified Dialer Service** ✅ (NEW)

[x] Dialer permissions system ✅

[x] Phone pool management ✅

[x] Settings page with dialer toggle ✅

[x] **Sales CRM Phone Number Integration** ✅ (NEW)

[x] Phone number service integration ✅

[x] CSM phone number management ✅

[x] Pool number support ✅

[x] **CSM Dashboard** ✅ (NEW)

[x] Onboarding dashboard service ✅

[x] Dashboard component ✅

[x] Real-time progress tracking ✅

[ ] Tenant Service integration complete with all endpoints

[ ] Integration management system created

[x] Security hardening implemented ✅ (NEW)

[x] Input validation and sanitization (lib/utils/input-sanitization.ts)

[x] Rate limiting middleware (lib/middleware/rate-limit.ts)

[x] Audit logging middleware (lib/middleware/audit-log.ts)

[x] Audit logs table (database/migrations/007_audit_logs_table.sql)

[x] All integrations tested

[x] Integration documentation created

[x] docs/setup/CRM_SYNC_SECURITY.md

[x] docs/setup/BILLING_SECURITY_MODEL.md

[x] Commit made

________________________________________________________________________________

### Day 3-4: Customer Portal Integration

Tasks:

**Create Customer Portal API Endpoints**

POST /api/v1/ai/chat (Benjamin)

POST /api/v1/tickets (Ticket submission)

GET /api/v1/kb/articles/search (KB search)

**Implement Service-to-Service Auth**

API key validation

Tenant ID validation

Rate limiting

**Test Customer Portal Integration**

Test API endpoints

Test authentication

Test error handling

Deliverables:

[ ] Customer Portal API endpoints created

[ ] Service-to-service auth implemented

[ ] Customer Portal integration tested

[ ] Commit made

________________________________________________________________________________

### Day 5: Comprehensive Testing

Tasks:

**Unit Tests**

Component tests

API route tests

Service tests

Repository tests

**Integration Tests**

End-to-end flows

Service integrations

Database operations

**E2E Tests**

User workflows

Agent workflows

Admin workflows

Deliverables:

[ ] Unit tests written

[ ] Integration tests written

[ ] E2E tests written

[ ] All tests passing

[ ] Commit made

________________________________________________________________________________

## Phase 11: Recent Implementations (January 2026) ✅ COMPLETED

Status: ✅ Complete and Production-Ready

Date: January 15, 2026

### Day 1-2: Onboarding Communication Templates ✅

Tasks:

**Create Communication Templates System** ✅

[x] Database migration (021_communication_templates.sql) ✅

[x] Communication templates service (lib/services/communication-templates.ts) ✅

[x] Template CRUD operations ✅

[x] Variable substitution and rendering ✅

[x] Seed 13 templates (9 email, 2 SMS, 1 in-app, 1 call) ✅

**Create Communication Sender Service** ✅

[x] Email sending via Resend ✅

[x] SMS sending (Twilio pending) ✅

[x] Template-based communication ✅

[x] Communication tracking ✅

**Integrate with Onboarding Sequences** ✅

[x] Template lookup by milestone/sequence ✅

[x] Automatic template rendering ✅

[x] CSM phone number integration ✅

Deliverables:

[x] Communication templates table created ✅

[x] 13 templates seeded ✅

[x] Template service implemented ✅

[x] Communication sender service implemented ✅

[x] Integration with onboarding sequences ✅

[x] API endpoints created ✅

[x] Documentation created ✅

________________________________________________________________________________

### Day 3-4: Unified Dialer Service ✅

Tasks:

**Create Dialer Permissions System** ✅

[x] Database migration (022_dialer_permissions.sql) ✅

[x] Dialer permissions service (lib/services/dialer-permissions-service.ts) ✅

[x] Role-based permissions ✅

[x] Toggle dialer on/off ✅

[x] Default permissions for customer support ✅

**Create Phone Pool Management** ✅

[x] Database migration (023_phone_number_pools.sql) ✅

[x] Phone pool service (lib/services/phone-pool-service.ts) ✅

[x] Number reservation and release ✅

[x] Auto-release expired reservations ✅

**Create Unified Dialer Service** ✅

[x] Unified dialer service (lib/services/unified-dialer-service.ts) ✅

[x] Integration with Sales CRM for individual numbers ✅

[x] Fallback to local pool or default number ✅

[x] Permission checking ✅

**Create Settings Page** ✅

[x] Dialer toggle component ✅

[x] Phone number configuration ✅

[x] Permission display ✅

Deliverables:

[x] Dialer permissions system created ✅

[x] Phone pool management created ✅

[x] Unified dialer service created ✅

[x] Settings page created ✅

[x] API endpoints created ✅

[x] Integration with call handlers ✅

[x] Documentation created ✅

________________________________________________________________________________

### Day 5: Phone Number Integration ✅

Tasks:

**Integrate with Sales CRM Phone Number Service** ✅

[x] Update Sales CRM client (lib/integrations/sales-client.ts) ✅

[x] Get individual phone numbers for CSMs ✅

[x] Get pool numbers for support team ✅

[x] Update CSM phone numbers ✅

**Create CSM Phone Number Management** ✅

[x] API endpoints for CSM phone numbers ✅

[x] Integration with onboarding communications ✅

[x] Integration with call handlers ✅

Deliverables:

[x] Sales CRM phone number integration ✅

[x] CSM phone number management ✅

[x] API endpoints created ✅

[x] Integration with existing systems ✅

[x] Documentation created ✅

________________________________________________________________________________

### Day 6-7: CSM Dashboard ✅

Tasks:

**Create Onboarding Dashboard Service** ✅

[x] Dashboard service (lib/services/onboarding-dashboard.ts) ✅

[x] Aggregate onboarding progress data ✅

[x] Calculate summary metrics ✅

[x] Fetch health scores ✅

[x] Track milestone statistics ✅

**Create Dashboard Component** ✅

[x] Dashboard component (components/cs-support/dashboard/OnboardingDashboard.tsx) ✅

[x] Summary cards ✅

[x] Active customers list ✅

[x] At-risk customers section ✅

[x] Communication activity metrics ✅

[x] Milestone statistics ✅

**Create Dashboard Page** ✅

[x] Dashboard page (app/(dashboard)/dashboard/page.tsx) ✅

[x] Sidebar navigation update ✅

Deliverables:

[x] Onboarding dashboard service created ✅

[x] Dashboard component created ✅

[x] Dashboard page created ✅

[x] API endpoint created ✅

[x] Documentation created ✅

________________________________________________________________________________

### Day 8: JTBD Integration ✅

Tasks:

**RevOps Activity Reporting** ✅

[x] Update Internal Ops client with RevOps methods ✅

[x] Onboarding start/completion reporting ✅

[x] Milestone completion reporting ✅

[x] JTBD context in activities ✅

**Time Tracking Enrichment** ✅

[x] Automatic JTBD context extraction ✅

[x] Template key and sequence ID tracking ✅

[x] Metadata enrichment ✅

Deliverables:

[x] RevOps integration with JTBD ✅

[x] Time tracking enrichment ✅

[x] Documentation created ✅

________________________________________________________________________________

Phase 11 Statistics:

Migrations: 5 (020-024)

Services: 6

API Endpoints: 15+

Components: 4

Documentation: 10+ files

________________________________________________________________________________

## Phase 12: Deployment & Launch (Week 13)

### Day 1-2: Production Setup

Tasks:

**Setup Production Environment**

Production database

Production API keys

Production environment variables

**Configure Deployment**

Vercel/Platform setup

CI/CD pipeline

Environment configuration

**Setup Monitoring**

Error tracking (Sentry)

Performance monitoring

Logging setup

Deliverables:

[ ] Production environment setup

[ ] Deployment configured

[ ] Monitoring setup

[ ] Commit made

________________________________________________________________________________

### Day 3-4: Pre-Launch Testing

Tasks:

**Production Testing**

Smoke tests

Load tests

Security tests

**User Acceptance Testing**

Support team testing

CSM testing

Admin testing

**Bug Fixes**

Fix critical bugs

Fix high-priority bugs

Document known issues

Deliverables:

[ ] Production testing complete

[ ] UAT complete

[ ] Bugs fixed

[ ] Commit made

________________________________________________________________________________

### Day 5: Launch

Tasks:

**Final Checklist**

All features working

All integrations working

All tests passing

Documentation complete

**Deploy to Production**

Deploy application

Verify deployment

Monitor for issues

**Launch Communication**

Notify team

Update documentation

Create launch announcement

Deliverables:

[ ] Final checklist complete

[ ] Application deployed

[ ] Launch communication sent

[ ] Service live

________________________________________________________________________________

## Phase 13: Documentation (Week 14)

### Day 1-2: API Documentation

Tasks:

**Create API Documentation**

[ ] Document all API endpoints

[ ] Include request/response examples

[ ] Include authentication requirements

[ ] Include error codes and handling

[ ] Create OpenAPI/Swagger specification

[ ] Generate API documentation site

**Create Integration Documentation**

[ ] Document service-to-service integrations

[ ] Document API key setup

[ ] Document webhook configurations

[ ] Document integration examples

[ ] Document error handling

Deliverables:

[ ] Complete API documentation created

[ ] Integration documentation created

[ ] API documentation site generated

[ ] Commit made

________________________________________________________________________________

### Day 3-4: Technical Documentation

Tasks:

**Create Architecture Documentation**

[ ] System architecture diagrams

[ ] Database schema diagrams

[ ] Integration architecture

[ ] AI agent architecture

[ ] Deployment architecture

**Create Developer Documentation**

[ ] Setup guide

[ ] Development workflow

[ ] Code structure and conventions

[ ] Testing guide

[ ] Contributing guidelines

**Create Operational Documentation**

[ ] Deployment guide

[ ] Monitoring guide

[ ] Troubleshooting guide

[ ] Backup and recovery procedures

[ ] Security procedures

Deliverables:

[ ] Architecture documentation created

[ ] Developer documentation created

[ ] Operational documentation created

[ ] Commit made

________________________________________________________________________________

### Day 5: User Documentation

Tasks:

**Create User Guides**

[ ] Support agent user guide

[ ] CSM user guide

[ ] Admin user guide

[ ] Feature documentation

[ ] FAQ

**Create Training Materials**

[ ] Training videos/recordings

[ ] Training presentations

[ ] Training exercises

[ ] Certification materials

Deliverables:

[ ] User guides created

[ ] Training materials created

[ ] Documentation reviewed and approved

[ ] Commit made

________________________________________________________________________________

## Post-Launch Checklist

### Week 1 Post-Launch

[ ] Monitor error rates

[ ] Monitor performance metrics

[ ] Monitor AI agent performance

[ ] Monitor cost tracking

[ ] Collect user feedback

[ ] Fix critical issues

[ ] Update documentation

### Week 2 Post-Launch

[ ] Review analytics

[ ] Review AI agent performance

[ ] Review cost reports

[ ] Optimize performance

[ ] Address user feedback

[ ] Plan improvements

[ ] Schedule follow-up

### Ongoing

[ ] Weekly performance reviews

[ ] Weekly AI agent performance reviews

[ ] Weekly cost reviews

[ ] Monthly feature updates

[ ] Quarterly roadmap planning

[ ] Continuous improvement

[ ] Continuous AI agent training

________________________________________________________________________________

## Success Criteria

### Technical Success

[ ] All features implemented

[ ] All integrations working

[ ] All tests passing (unit, integration, E2E)

[ ] Performance targets met

[ ] Security requirements met

[ ] AI agent framework complete

[ ] Multi-agent orchestration working

[ ] Error handling and resilience working

[ ] State management working

[ ] Rate limiting and cost control working

[ ] Monitoring and observability working

### Business Success

[ ] Support team adoption (>80%)

[ ] CSM adoption (>80%)

[ ] Customer satisfaction improved (CSAT > 4.0)

[ ] SLA compliance improved (>95%)

[ ] Cost savings achieved

[ ] AI agent accuracy (>85%)

[ ] AI agent cost within budget

________________________________________________________________________________

## Risk Mitigation

### Technical Risks

**LLM API failures**: Implement fallback mechanisms, circuit breakers, retry logic

**Database performance**: Optimize queries, add indexes, implement caching

**Integration failures**: Implement retry logic, circuit breakers, dead letter queues

**AI agent failures**: Implement error handling, state recovery, human escalation

**Cost overruns**: Implement rate limiting, cost tracking, budget alerts

### Business Risks

**Low adoption**: Provide training, gather feedback, iterate on UX

**Feature gaps**: Prioritize based on user feedback, agile development

**Cost overruns**: Monitor LLM usage, optimize costs, implement budgets

**AI agent quality**: Implement human-in-the-loop training, continuous improvement

________________________________________________________________________________

## Resources

### Documentation

CS-Support Service PRD: docs/CS_SUPPORT_SERVICE_PRD.md

Implementation Plan: docs/CS_SUPPORT_SERVICE_IMPLEMENTATION_PLAN.md

API Documentation: docs/API_DOCUMENTATION.md

Integration Guide: docs/INTEGRATION_GUIDE.md

Deployment Guide: docs/DEPLOYMENT_GUIDE.md

Architecture Documentation: docs/ARCHITECTURE.md

Developer Guide: docs/DEVELOPER_GUIDE.md

### Tools

Next.js Documentation: https://nextjs.org/docs

Clerk Documentation: https://clerk.com/docs

Supabase Documentation: https://supabase.com/docs

Anthropic API: https://docs.anthropic.com

Deepgram API: https://developers.deepgram.com

Cartesia API: https://docs.cartesia.ai

________________________________________________________________________________

## Implementation Summary

### Total Phases: 13 (was 12)

### Total Weeks: 14

### Total Subsections: 50+

Phase Breakdown:

Phase 1: Repository & Project Setup (Week 1) - 5 subsections

Phase 2: Database Setup & Schema (Week 2) - 3 subsections

Phase 3: Authentication & Core Infrastructure (Week 3) - 4 subsections

Phase 4: Shared Inbox Module Migration (Weeks 4-5) - 2 subsections

Phase 5: Support Tickets Module (Week 6) - 3 subsections

Phase 11: Recent Implementations (January 2026) ✅ COMPLETED - 5 subsections

Phase 6: Knowledge Base Module (Week 7) - 3 subsections

Phase 7: AI Digital Agents Module (Weeks 8-9) - 12+ subsections

Phase 8: Customer Success Module (Week 10) - 3 subsections

Phase 9: Analytics & Reporting (Week 11) - 3 subsections

Phase 10: Integration & Testing (Week 12) - 3 subsections

Phase 11: Deployment & Launch (Week 13) - 3 subsections

Phase 12: Documentation (Week 14) - 3 subsections

Key Features:

✅ Complete AI Agent Framework (orchestration, error handling, state management, rate limiting, monitoring)

✅ Complete database schema (all tables, indexes, RLS policies, functions, triggers)

✅ Complete integration requirements (all services, API clients, error handling)

✅ All tasks with checkboxes

✅ All deliverables and dependencies

✅ Complete documentation requirements

________________________________________________________________________________

End of Implementation Plan

Last Updated: January 20, 2026